Software Test Plan (STP)

Collaborative Study Material & Quiz Platform

Project: Collaborative Study Material & Quiz Platform

Version: 1.0

Authors: Rakshitha, Mokshith, Manasi, Mahesh

Date: 02-10-2026

Status: Draft

- Introduction

Purpose: This document defines the test plan for the Collaborative Study Material & Quiz Platform v1.0. It outlines the objectives, scope, strategy, resources, schedule, and responsibilities for testing the platform against the Software Requirements Specification (SRS) v1.0.

Scope: Testing covers user registration and authentication; study material upload, search, versioning and plagiarism screening; quiz creation and management; quiz taking with auto-grading; discussion and rating; leaderboards, analytics and notifications; and administration and moderation. Non-functional testing covers performance, availability, scalability, audit logging, accessibility (WCAG 2.1 AA) and security (CSQ-SR-001 to CSQ-SR-005).

References: Software Requirements Specification (SRS) v1.0 – Collaborative Study Material & Quiz Platform; Software Architecture and Design Specification (SAD) v1.0; WCAG 2.1 AA; OWASP ASVS; IEEE 829 (test documentation).

Definitions: SRS – Software Requirements Specification; SAD – Software Architecture and Design; STP – Software Test Plan; RTM – Requirements Traceability Matrix; RBAC – Role-Based Access Control; JWT – JSON Web Token; TLS – Transport Layer Security; UAT – User Acceptance Testing; WCAG – Web Content Accessibility Guidelines; TC – Test Case.

2. Test Items

- Authentication module (registration, login, lockout)

- Study material management module (upload, search, versioning, plagiarism screening)

- Quiz creation & management module

- Quiz taking & auto-grading module

- Discussion & rating module

- Leaderboard, analytics & notifications module

- Admin & moderation module

3. Features to be Tested

Features mapped to SRS requirement IDs:

Features mapped to SRS requirement IDs:

- CSQ-F-001: User registration with email, password and role; verification email

- CSQ-F-002: Login via Authentication Service and JWT issuance

- CSQ-F-003: Account lockout for 15 minutes after 5 failed logins; audit event

- CSQ-F-010: Upload of study material with subject, topic and difficulty tags

- CSQ-F-011: Plagiarism scan before publishing; flagging above threshold

- CSQ-F-012: Search and filter of material (results within 2 s for 10,000 items)

- CSQ-F-013: Version history and download of previous versions

- CSQ-F-020 / 021: Quiz creation from question bank; quiz settings (time limit, attempts, shuffle, difficulty)

- CSQ-F-022 / 023: Quiz publishing to groups with availability window; question reuse and editing

- CSQ-F-030: Timed quiz attempt with attempt-count enforcement

- CSQ-F-031 / 032: Auto-grading within 2 s; answer and explanation reveal setting

- CSQ-F-040 / 041 / 042: Comments, threaded replies (3 levels), 5-point material rating

- CSQ-F-050 / 051: Per-quiz leaderboard; instructor dashboard with CSV export

- CSQ-F-052: Notifications for new material, quiz deadlines (24 h prior) and results

- CSQ-F-060 / 061 / 062: Suspend/reactivate users; moderation queue; content removal and warnings

- CSQ-NF-001: Page load p95 ≤ 3 s under normal load

- CSQ-NF-002: 99.5% monthly availability

- CSQ-NF-003: 5,000 concurrent quiz attempts

- CSQ-NF-004: Activity logging and 2-year retention

- CSQ-NF-005: WCAG 2.1 AA accessibility

- CSQ-SR-001 to 005: TLS 1.2+, password hashing, quiz-content encryption, RBAC, administrative audit logging

4. Features Not to be Tested

- Internal logic of the third-party Plagiarism Detection Service (assumed tested by the vendor); only its integration contract is tested

- Internal logic of the external Authentication Service and the Email/Push notification gateway (vendor responsibility)

- Underlying cloud provider infrastructure reliability (compute, storage, network)

- Features excluded by SRS scope: offline/desktop clients, payment processing, and LMS integration beyond optional single sign-on

5. Test Approach / Strategy

Levels:

- Unit tests (service/module-level)

- Integration tests (service ↔ service, service ↔ database/storage, service ↔ third-party API)

- System tests (end-to-end platform flows, e.g. upload → scan → publish; take quiz → grade → leaderboard)

- Acceptance tests (UAT with sample students and instructors)

Types:

- Functional testing (core features above)

- Regression testing (on every release candidate)

- Performance testing (response time, concurrent quiz load)

- Usability & accessibility testing (UI clarity, WCAG 2.1 AA conformance)

Entry Criteria: Stable build delivered, test data available, test environment ready.

Exit Criteria: 100% of planned test cases executed, 0 critical defects open, all acceptance criteria satisfied.

## 5.1 Security Validation

- Validate password handling (hashing, no plaintext logging) — CSQ-SR-002

- TLS 1.2+ verification across all client-server and service-to-service calls — CSQ-SR-001

- RBAC test matrix confirming students cannot access instructor/admin functions — CSQ-SR-004

- Fuzzing of input fields (registration, material upload, quiz answers)

- Penetration testing of authentication and quiz-submission flows

6. Test Environment

Hardware: standard developer/test workstations; mobile devices (Android/iOS) for responsive and mobile client testing.

Software: platform build v1.0, staging API environment, sandboxed Plagiarism Detection and Notification service stubs.

Tools: Selenium / Playwright (UI automation), Postman (API testing), JMeter / k6 (performance and load testing), Jira (defect tracking).

Test Data: dummy student/instructor accounts, sample study material files, seeded question banks.

7. Test Schedule

Milestones:

- Test case design: 10-Oct-2026

- Environment setup: 12-Oct-2026

- Test execution start: 13-Oct-2026

- Test execution end: 24-Oct-2026

- UAT: 27-Oct-2026 to 30-Oct-2026

8. Test Deliverables

- Test Plan (this document)

- Test Cases (manual & automated)

- Test Scripts

- Test Data

- Test Execution Logs

- Defect Reports

- Test Summary Report

9. Roles and Responsibilities

| Role | Name | Responsibility | Scrum role |
| --- | --- | --- | --- |
| Test Engineer (Integration Testing) | Manasi | Design & execute integration test cases across modules; log defects | Developer |
| Developer (Frontend & CI/CD) | Mahesh | Maintain CI/CD pipeline; support defect fixes and triage | Developer |
| Product Owner | Mokshith | Approve test results and acceptance criteria; sign-off readiness | Product Owner |
| QA Coordinator | Rakshitha | Coordinate test schedule with sprint activities; track execution status | Scrum Master |

10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early smoke builds from the dev team |
| Test environment downtime | Maintain a backup environment on a cloud VM |
| Plagiarism Detection / Notification service sandbox instability | Use local stubs/mocks to keep test execution unblocked |

11. Assumptions & Dependencies

- Plagiarism Detection and Notification sandbox APIs will be stable and available during test execution

- Test data (sample accounts, material, question banks) will be provided before execution begins

- Staging environment mirrors production configuration closely enough for performance testing

12. Suspension & Resumption Criteria

Suspend testing if:

- Environment unavailable for more than 4 hours

- Build is too unstable (blocks more than 30% of planned test cases)

Resume testing if:

- Blocking defects are resolved

- Environment is stabilised

13. Test Case Management & Traceability

| Req ID | Requirement | Test case(s) |
| --- | --- | --- |
| CSQ-F-001 | User registration | TC-Auth-01 |
| CSQ-F-002 | Login and JWT issuance | TC-Auth-02 |
| CSQ-F-003 | Account lockout | TC-Auth-03 |
| CSQ-F-010 | Upload study material | TC-Mat-01 |
| CSQ-F-011 | Plagiarism screening | TC-Mat-02 |
| CSQ-F-012 | Search and filter | TC-Mat-03 |
| CSQ-F-013 | Material versioning | TC-Mat-04 |
| CSQ-F-020 | Create quiz from question bank | TC-QuizC-01 |
| CSQ-F-021 | Quiz settings | TC-QuizC-02 |
| CSQ-F-022 | Publish to groups | TC-QuizC-03 |
| CSQ-F-023 | Reuse questions | TC-QuizC-04 |
| CSQ-F-030 | Attempt quiz (timed) | TC-Quiz-01 |
| CSQ-F-031 | Auto-grading | TC-Quiz-02 |
| CSQ-F-032 | Answer reveal | TC-Quiz-03 |
| CSQ-F-040 | Comments | TC-Disc-01 |
| CSQ-F-041 | Threaded replies | TC-Disc-02 |
| CSQ-F-042 | Material rating | TC-Disc-03 |
| CSQ-F-050 | Leaderboard | TC-Lead-01 |
| CSQ-F-051 | Instructor dashboard | TC-Lead-02 |
| CSQ-F-052 | Notifications | TC-Notif-01 |
| CSQ-F-060 | Suspend / reactivate user | TC-Admin-01 |
| CSQ-F-061 | Moderation queue | TC-Admin-02 |
| CSQ-F-062 | Content removal and warning | TC-Admin-03 |
| CSQ-NF-001 | Page load p95 ≤ 3 s | TC-Perf-01 |
| CSQ-NF-002 | 99.5% availability | Ops uptime reports |
| CSQ-NF-003 | 5,000 concurrent attempts | TC-Perf-02 |
| CSQ-NF-004 | Audit logging and 2-year retention | TC-OPS-01 |
| CSQ-NF-005 | WCAG 2.1 AA | TC-UX-01 |
| CSQ-SR-001 | TLS 1.2+ | TC-Sec-01 |
| CSQ-SR-002 | Password hashing | TC-Sec-02 |
| CSQ-SR-003 | Quiz content encryption | TC-Sec-03 |
| CSQ-SR-004 | RBAC | TC-Sec-04 |
| CSQ-SR-005 | Admin audit logging | TC-Sec-05 |

14. Test Metrics & Reporting

Metrics collected:

- % test cases executed

- % passed / failed

- Defect density

- Defect aging

- Requirement coverage

Reports:

- Daily execution status

- Final Test Summary Report

15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Manasi | Manasi / 05/10/2026 |
| Dev Lead | Mahesh | Mahesh 05/10/2026 |
| Product Owner | Mokshith | Mokshith 05/10/2026 |
| Scrum Master | Rakshitha | Rakshitha 05/10/2026 |